| Project Plant Pals |  |  |
| --- | --- | --- |
| Author: Project Manager Status: Draft / Final | Created: Dec 11 Updated: Dec 12 |  |

# Objective

The objective of this document is to outline risks to the analysis of data from Steam project and the plans to mitigate those risks.

Executive Summary

Our group plans to launch the web app within five months. The project consists of gathering data from Steam, designing a frontend for the user, developing a web app to run the data on, and choose a location to host said web app. There are two primary types of risk to this project: technical and schedule. Review the tables below for risks to this project, and mitigation plans to address them.

RISK TYPE ONE: Technical

| Scenario | Risk to Project | Mitigation Plan |
| --- | --- | --- |
| A database gets deleted or corrupted | High | Create backups for the databases and store them on multiple locations. |
| The server that hosts the web app goes offline or is inaccessible | Medium | Keep old and new version of the web app locally stored to avoid problems from the server. |
| The price to host the server is more than expected. | Low | Choose a different provider to host the web app or host it locally |

RISK TYPE TWO: Schedule

| Scenario | Risk to project | Mitigation Plan |
| --- | --- | --- |
| A member of the team isn’t able to attend a meeting | Low | Brief them on what transpired in said meeting. |
| Code that is stored on one member’s computer is inaccessible | Medium | Find a method to easily reach out to other members and make sure to push any changes made to the project to the online repository |

Appendix:

Probability chart:

| Probability |  |  |
| --- | --- | --- |
|  | Qualitative | Quantitative (if measurable) |
| Low | Very low chance of risk occurring. | Less than <10% chance of risk occurring. |
| Medium | Medium chance of risk occurring. | 10%-49% chance of risk occurring. |
| High | High chance of risk occurring. | 50%-100% chance of risk occurring. |

Impact chart:

| Types of Impact | Low | Medium | High |
| --- | --- | --- | --- |
| Financial | Low financial impact, costing the company $0-$14,000 | Medium financial impact, costing the company $15,000-$29,000 | High financial impact, costing the company $30,000 or more |
| Operational | Low impact to project operations, causing delays of a few days to a few weeks | Medium impact to project operations, with potential to delay project by a month or more | High impact to project operations, with potential to cause project failure |
| People | Low impact to employee attrition, causing 5%+ of employee turnover | Medium impact to employee attrition, causing 25%+ of employee turnover | High impact to employee attrition, causing 50%+ of employee turnover |

Probability and Impact Matrix:

| Inherent Risk |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Impact |  |  |
|  |  | Low | Medium | High |
| Probability | High | Medium | High | High |
|  | Medium | Low | Medium | High |
|  | Low | Low | Low | Medium |